Sprint → Fixed time period (e.g., 2 weeks) to complete selected ML & development tasks.

Epic → Large feature (e.g., Data Preparation, Model Development).

Story (User Story) → Small task inside an Epic.

Story Points (1,2,3,5) → Effort estimation using Fibonacci scale:

1 → Very Easy

2 → Easy

3 → Moderate

5 → Difficult

Sprint 1 (Data & ML Foundation)

Epic 1: Data Collection

| User Story | Task | Story Points |
| --- | --- | --- |
| USN-1 | Collect Startup Dataset (Kaggle / Public Sources) | 2 |
| USN-2 | Load Dataset into Jupyter / Python | 1 |

🔹Epic 2: Data Preparation

| User Story | Task | Story Points |
| --- | --- | --- |
| USN-3 | Handle Missing Values | 3 |
| USN-4 | Feature Engineering (Create new fields like funding ratio, experience score) | 3 |
| USN-5 | Handle Data Inconsistencies & Encoding | 3 |

Total Story Points in Sprint 1

2 + 1 + 3 + 3 + 3 = 12

Sprint 2 (Visualization + Model + Dashboard)

Epic 3: Data Visualization

| User Story | Task | Story Points |
| --- | --- | --- |
| USN-6 | Create Bar Chart (Funding vs Success) | 2 |
| USN-7 | Create Pie Chart (Industry Distribution) | 2 |
| USN-8 | Create Line Chart (Year-wise Trends) | 2 |
| USN-9 | Create Map Visualization (Startup Locations) | 4 |

Epic 4: Dashboard Development

| User Story | Task | Story Points |
| --- | --- | --- |
| USN-10 | Develop Startup Prediction Dashboard (Frontend + Backend Integration) | 5 |

Epic 5: ML Model Implementation

| User Story | Task | Story Points |
| --- | --- | --- |
| USN-11 | Train & Deploy ML Model (Random Forest / Logistic Regression) | 5 |

Total Story Points in Sprint 2

2 + 2 + 2 + 4 + 5 + 5 = 20

Total Project Story Points

Sprint 1 = 12

Sprint 2 = 20

Total Story Points = 32

Final Result

Your team’s velocity is 16 Story Points per Sprint.

This means your team can complete approximately 16 story points worth of work in each sprint.