Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 19 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS62122 |
| Project Name | Startup Success Prediction System Using Machine Learning |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register by entering email, password, and confirm password. | 2 | High | Backend Dev |
| Sprint-1 | Registration | USN-2 | As a user, I receive a confirmation email after registration. | 1 | High | Backend Dev |
| Sprint-2 | Registration | USN-3 | As a user, I can register using Facebook login. | 2 | Low | Backend Dev |
| Sprint-1 | Registration | USN-4 | As a user, I can register using Gmail login. | 2 | Medium | Backend Dev |
| Sprint-1 | Login | USN-5 | As a user, I can log in using email and password. | 1 | High | Backend Dev |
| Sprint-2 | Dashboard | USN-6 | As a user, I can view prediction results on a dashboard. | 5 | High | Frontend + ML Dev |
| Sprint-2 | Dashboard | USN-7 | As a user, I can see success probability and risk score visualization. | 3 | High | Frontend Dev |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 18 | 06 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 20 | 12 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 19 | 20 Nov 2022 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts